COMP3000

Computing Project

2020/2021

Project Title

Human Resource Management (temporary name)

Links

Source code:[*https://github.com/ksuzuki-source/COMP3000-FinalYearProject-*](https://github.com/ksuzuki-source/COMP3000-FinalYearProject-)

Backlog : <https://tasks.office.com/live.plymouth.ac.uk/en-GB/Home/Planner/#/plantaskboard?groupId=50db5f05-d232-42bd-ab27-f0616224728c&planId=xEnnkr6tHEWu4u-koOqOH5YAE6_p>

Project Vision

This Application will be developed for human resource management stuff.

This could help to solve the management redundant.

This is developed by C#, Windows form App, could easily to Create, Delete, Edit and Show the information of employees in high level of interface.

I have asked my friend who is working at human resource department, said “can you create an app it could easily manage the employees” so, I would choose this type of application.

Risk Plan

|  |  |  |
| --- | --- | --- |
| Risk | Risk reduction | Risk Expo-sure |
| Gold Plating | Done is better than perfect.  Think about the task size and duration. Don’t spend all time to one function. | 5\*10 |
| Unrealistic time and cost estimates | Using office planner to visualize the time slot for each task, contact to supervisor each week end, using blog. | 3\*7 |
| Developing the wrong software functions | Analyse the s/w requirement, evaluate plan, and make sense between storyboard and developing. | 7\*8 |
| Developing the wrong user interface | same as above, keep checking the requirement and real. And think about how it is going to be used by user. | 7\*8 |
| Development technically too difficult | Evaluate the difficulty of each function, and if I feel like I do not have enough skill for developing that, just think about the alternative function or just remove from plan then fix the application to fit without that function. | 6\*9 |

Keywords

C#, Windows Form Application, resource management app,